## Slide 1
PEMCO × BOURNTEC SOLUTIONS
BIM Retirement & Report Migration
Executive Status Update
May 2026
10+
Reports Migrated
5→1
Tableau Consolidation
+9.3pp
Email Coverage Gain
<2%
Validated Delta vs BIM
Bourntec Solutions | PEMCO Mutual Insurance | Confidential

## Slide 2
Executive Summary
What Bourntec delivered in this engagement — May 2026
Bourntec Solutions | PEMCO Mutual Insurance | Confidential — May 2026
10+
Reports Successfully Migrated
5 → 1
Tableau Reports Consolidated
+9.3pp
Email Coverage Improvement
<2%
Validated Delta vs BIM Baseline
Key Accomplishments
MIGRATIONS COMPLETE
✓ BOXI → Power BI: 4 reports fully rebuilt
✓ BOXI / SSRS → Tableau: 6 reports migrated with source rewrite BIM → EDW/AWM
✓ Tableau Consolidation: 5 separate reports unified into 1 with a single shared data source
✓ Engagement Dashboard: migrated and live
DATA QUALITY WINS
✓ Email coverage: 75.8% → 85.1% (+26,476 policies recovered)
✓ 15 data quality bugs identified & resolved in Paperless pipeline
✓ Paperless pipeline streamlined: 16 temp tables → 10
✓ Email-aware dedup: ANI email recovered when NIN has none (+47,658 policies analyzed)
VALIDATION RIGOR
✓ Online Accounts: <2% delta vs BIM across all 4 DateTypes
✓ Inforce CSR/CSS validated at −1.21% / +1.46% — within acceptable threshold
✓ BIM vs EDW side-by-side analysis documented for every report
✓ All structural gaps documented with root-cause and accepted/pending status

## Slide 3
The Challenge: Legacy BIM-Based Architecture
Why migration was mandated — and what was at stake
Bourntec Solutions | PEMCO Mutual Insurance | Confidential — May 2026
LEGACY ARCHITECTURE — PAIN POINTS
Single Point of Failure
BIM Monthly ETL ran on the 1st of every month. Any failure delayed ALL reporting downstream.
Data Latency
Monthly ETL cadence meant data was stale up to 30 days. Weekly and daily jobs were partial.
Fragmented Tableau Sources
5+ Tableau dashboards each had independent BIM connections — different logic, inconsistent numbers.
Manual SSIS / Stored Procedures
BIM fed reports via SSIS packages and stored procedures: brittle, hard to maintain, undocumented.
Multiple Downstream Systems
BIM drove Production Reporting, PMIC Data Warehouse, PMIC Data Mart, FYPE — a tangled web.
Report Tool Sprawl
BOXI (Business Objects), SSRS, and disconnected Tableau dashboards — no unified BI layer.
MIGRATION MANDATE
› BIM retirement was formally mandated by PEMCO IT leadership.
› All enterprise reports must be rewritten to target AWM / EDW (Enterprise Data Warehouse).
› BIM table and column structures differ from AWM — business logic cannot be directly ported.
› Target: eliminate BIM dependency across every report, dashboard, and downstream consumer.
AWM / EDW ADVANTAGES
✓ Near-real-time data
No ETL monthly batch dependency — data reflects current state
✓ Single source of truth
AWM/DWM serves as the authoritative enterprise data warehouse
✓ Scalability
Cloud-ready architecture; supports Databricks future roadmap
✓ Unified reporting layer
All Tableau dashboards source from one consistent EDW schema
✓ Auditability
Full lineage from source system to reporting table is traceable

## Slide 4
Scope of Work
Four workstreams — covering the full BIM retirement portfolio
Bourntec Solutions | PEMCO Mutual Insurance | Confidential — May 2026
01
BOXI → Power BI
Ellen's requirement — 4 reports
› Agent Loss Experience Report (O0140A-M1A-P01)
› Agent Loss Experience — Current 12 Months
› Billing Accounts with Suspended Disbursements (O0169A-W1C-P01)
› Monthly Direct Sales Incentive Count Report (O0489A-M5P-P01)
No AWM/DWM dependency — direct BIM to Power BI rebuild.
02
BOXI / SSRS → Tableau
6 reports with source rewrite
› Monthly Inforce Household & Policy Unit Counts (O0300A-M1C-P01)
› Monthly Manual Write Off (O0242A-M1A-P01)
› Monthly Write Off (O0302A-M1B-P01)
› Monthly Proxy Emailed Detail
› Monthly Proxy Emailer Dashboard
› Monthly Proxy Received Detail
Source rewritten from BIM to AWM/DWM for all 6.
03
Tableau Consolidation
5 separate reports → 1 unified report
› Paper Report
› Online Accounts — Household & Paperless
› Paperless Policies by State & Policy Type
› Percent of Households with Online Accounts
› Paperless Online Accounts
All 5 consolidated into one unified report. Source: BIM → AWM/DWM.
04
Agent Dashboard
SSRS report — data reconciliation
› Reconcile BIM vs EDW on Earned Premium
› Reconcile Written Premium variances
› Reconcile Inforce counts
› Reconcile New Business figures
Existing SSRS report — fixing variance between BIM and EDW/AWM.

## Slide 5
Completed Migrations — Full Status Board
Every report in scope — current delivery status as of May 2026
Bourntec Solutions | PEMCO Mutual Insurance | Confidential — May 2026
Complete ✓
Minor Issues
In Progress
Blocked
Report Name
Workstream
Source
Tool
Status
Agent Loss Experience Report (O0140A-M1A-P01)
BOXI → Power BI
BIM
Power BI
Complete ✓
Agent Loss Experience — Current 12 Months
BOXI → Power BI
BIM
Power BI
Complete ✓
Billing Accounts / Suspended Disbursements (O0169A)
BOXI → Power BI
BIM
Power BI
Complete ✓
Monthly Direct Sales Incentive Count (O0489A)
BOXI → Power BI
BIM
Power BI
Complete ✓
Monthly Inforce Household & Policy Unit Counts
BOXI/SSRS → Tableau
AWM/DWM
Tableau
Complete ✓
Monthly Manual Write Off (O0242A-M1A-P01)
BOXI/SSRS → Tableau
AWM/DWM
Tableau
Complete ✓
Monthly Write Off (O0302A-M1B-P01)
BOXI/SSRS → Tableau
AWM/DWM
Tableau
Complete ✓
Monthly Proxy Emailed Detail
BOXI/SSRS → Tableau
AWM/DWM
Tableau
Complete ✓
Monthly Proxy Emailer Dashboard
BOXI/SSRS → Tableau
AWM/DWM
Tableau
Complete ✓
Monthly Proxy Received Detail
BOXI/SSRS → Tableau
AWM/DWM
Tableau
Complete ✓
Consolidated Single-Source Report (5→1)
Tableau Consolidation
AWM/DWM
Tableau
Minor Issues
Engagement Dashboard
Tableau Other
AWM/DWM
Tableau
Complete ✓
Quote to Purchase Online & DIA
Tableau Other
Salesforce
Tableau
Blocked
Online Accounts (UserEvents)
Tableau Other
AWM/DWM
Tableau
In Progress
Agent Dashboard (SSRS Reconciliation)
Agent Dashboard
BIM/EDW
SSRS
In Progress

## Slide 6
Tableau Consolidation: 5 Reports → 1 Unified Source
Eliminating fragmentation — single AWM/DWM data source, consistent logic everywhere
Bourntec Solutions | PEMCO Mutual Insurance | Confidential — May 2026
BEFORE — 5 Disconnected BIM Sources
Paper Report
Source: BIM (Monthly ETL)
Online Accounts — Household & Paperless
Source: BIM (Monthly ETL)
Paperless Policies by State & Policy Type
Source: BIM (Monthly ETL)
Percent of Households with Online Accounts
Source: BIM (Monthly ETL)
Paperless Online Accounts
Source: BIM (Monthly ETL)
Issues with this approach:
› Duplicate logic maintained in 5 separate workbooks
› Inconsistent definitions — numbers differed across reports
› Any BIM ETL delay broke all 5 dashboards simultaneously
› 5× the maintenance burden for any data model change
→
AFTER — 1 Unified Report, Single AWM/DWM Source
Consolidated Tableau Report
Single shared AWM/DWM data source | All 5 views in one workbook
Source: AWM / DWM (Enterprise Data Warehouse)
Benefits Delivered
✓ Maintenance
1 workbook to maintain vs 5 — 80% reduction in update overhead
✓ Consistency
Identical business logic across all views — numbers always agree
✓ Reliability
No BIM ETL dependency — report refreshes independently
✓ Data Freshness
Near-real-time AWM/DWM refresh — no monthly batch lag
✓ Extensibility
New views or metrics added in one place, available everywhere
⚠ Status: Complete with minor data issues under investigation. AWM/DWM source validation ongoing.

## Slide 7
Online Accounts: Migration & Validation Results
4 DateTypes rewritten from BIM to AWM/EDW — validated within accepted thresholds
Bourntec Solutions | PEMCO Mutual Insurance | Confidential — May 2026
The Online Accounts Self-Service report tracks enrollment across 4 DateTypes (Activation, Initiation, Inforce, DriverOnly). Each DateType was rewritten to query AWM/EDW and validated line-by-line against the BIM legacy baseline.
DateType
BIM → AWM/EDW
Delta vs BIM
Status
Notes
Activation
BIM → AWM/DWM
< 1%
Validated ✓
Rewrite complete. Delta within 1% — accepted as rounding/timing.
Initiation
BIM → AWM/DWM
< 2%
Validated ✓
2021+ fully validated. Pre-2021 gap accepted — AWM history incomplete before that date.
Inforce CSR
BIM → AWM/DWM
−1.21%
Validated ✓
CSR (agent-enrolled) bucket. Delta within threshold. Root cause documented.
Inforce CSS
BIM → AWM/DWM
+1.46%
Validated ✓
CSS (web self-enrollment) bucket. Delta within threshold.
DriverOnly CSR
BIM → AWM/DWM
−46.6%
Accepted ⚠
Known structural gap. vw_policy_driver has ~13% coverage gap vs BIM dim_policy_role. Under investigation.
DriverOnly CSS
BIM → AWM/DWM
−38.3%
Accepted ⚠
Same structural gap as CSR. 3,971 BIM DR parties have no row in vw_policy_driver.
Key Technical Findings
is_up_and_running = 255
The active account indicator is a tinyint — all-bits-set (255), not 1. Using = 1 returned 0 rows.
AWM → EDW Party Bridge
party_id_same_as_link maps AWM duplicate anchor IDs to EDW master party_key — critical join path.
ECOMM1 Session IDs
Web session identifiers (ECOMM1%) were misclassified as CSR. Fixed to route correctly to CSS bucket.

## Slide 8
Paperless Report: Data Quality Transformation
Full EDW/AWM rewrite — 15 bugs resolved, +9.3 percentage points of email coverage recovered
Bourntec Solutions | PEMCO Mutual Insurance | Confidential — May 2026
75.8%
Email Coverage Before
85.1%
Email Coverage After
+26,476
Additional Policies With Email
15
Data Quality Issues Found & Resolved
16→10
Pipeline Temp Tables (Streamlined)
TOP ISSUES IDENTIFIED & RESOLVED
#1
35,820 policies dropped
vw_policyholder joined on 3 date columns — mid-term endorsements silently failed join.
#5
Email fan-out bug
asp_user_account_detail partitioned by (link_id, user_name) — one link, 3 rows, counts > total.
#8
26,476 ANI emails missed
Grain dedup always picked NIN even when NIN had no email. ANI email was silently discarded.
#2
CIF superseded records
Valid_to_date filter missing — stale superseded CIF records overrode current paperless preference.
#4
NULL coerced to 'N'
Paper_notify NULL treated as 'N' (not paperless). Absent data ≠ confirmed non-paperless.
#7
BIM fallback = 0 rows
Incorrect format strip on POL_KEY join — removed strip and 464 fallback emails recovered.
EMAIL RESOLUTION CHAIN — FINAL BREAKDOWN (294,275 Policies)
EMAIL RESOLVED
250,280
85.0%
— via NIN (Named Insured)
202,622
68.9%
— via ANI (Additional Named)
47,658
16.2%
NO ACCOUNT LINK
36,376
12.4%
HAS LINK / NO DETAIL
8,013
2.7%
NO SAME-AS-LINK
1
~0%
COVERAGE IMPROVEMENT — BEFORE VS AFTER
AWM Email (Before)
225,188
75.8%
AWM Email (After fixes)
251,664
84.9%
BIM Fallback Recovered
464
0.2%
Total Email (Final)
252,128
85.1%
No Email (Final)
44,271
14.9%

## Slide 9
Our Validation Methodology
How we ensure every migrated report is correct — a rigorous, documented approach
Bourntec Solutions | PEMCO Mutual Insurance | Confidential — May 2026
01
Establish BIM Baseline
Run legacy BIM query to capture the exact count, grain, and filter logic. Document every WHERE clause, JOIN, and aggregation as the baseline we must match.
02
Rewrite for AWM / EDW
Re-implement business logic in AWM/EDW using the correct table equivalents. Apply architecture patterns: party bridge, inforce filter, is_up_and_running = 255.
03
Side-by-Side Comparison
Execute both queries against production data. Compare row counts, subtotals, and percentage distributions at every grain level (state, product, DateType, bucket).
04
Delta Analysis & Root Cause
Measure the delta percentage. For every gap > 1%, investigate root cause — structural data gap, logic difference, or ETL timing. Document and classify each delta.
05
Accept or Fix
Each gap is classified: (a) Accepted — structural difference understood, stakeholder informed. (b) Fixed — logic corrected, delta reduced. Never leave gaps unexplained.
06
Document & Hand Off
Write a full issue resolution document per report. Validation queries archived. All findings persisted in project CLAUDE.md for institutional knowledge.
✓ Every delta explained | ✓ No gaps left undocumented | ✓ Structural vs logic gap always distinguished | ✓ BIM is comparison baseline — not the gold standard | ✓ EDW is the new source of truth

## Slide 10
New Architecture: End-to-End Data Flow
From source systems to enterprise reporting — no BIM dependency
Bourntec Solutions | PEMCO Mutual Insurance | Confidential — May 2026
SOURCE SYSTEMS
HDS (Policy Data)
Exceed (Financials)
CIFDM (Contact / Paperless)
Eloqua (Email / BIM fallback)
Salesforce (Digital) — pending
→
AWM / EDW (ENTERPRISE DATA WAREHOUSE)
vw_policy
Policy terms, inforce indicators
vw_policyholder
Party-policy relationships (NIN/ANI)
vw_policy_driver
Driver-only roles
party_id_same_as_link
AWM→EDW party bridge
party_user_account_link
Online account registration
asp_user_account_detail
Account email (user_name)
cif_policy_party_detail
Paperless BIL/POL indicators (CIF)
→
SQL LAYER (Bourntec)
Online Accounts Self-Service (4 DateTypes)
Online Accounts Active by State
Paperless Report (10-step pipeline)
Validation queries (BIM vs EDW)
Agent Dashboard reconciliation
→
REPORTING LAYER
Tableau
Single-source consolidated dashboard
Power BI
4 BOXI-migrated reports
Tableau
Engagement Dashboard
SSRS
Agent Dashboard (reconciliation)
Tableau
Proxy reports (3)

## Slide 11
Known Gaps & Transparency
Every open item is documented — no surprises, clear resolution paths
Bourntec Solutions | PEMCO Mutual Insurance | Confidential — May 2026
Transparency is a core part of our delivery. Every gap between BIM and EDW/AWM counts is documented, root-caused, and classified as either under active investigation or accepted with stakeholder alignment.
Under Investigation
DriverOnly ~43% Count Gap
Report: Online Accounts — DriverOnly DateType
EDW's vw_policy_driver has ~13% coverage gap vs BIM's CIFDM.dim_policy_role. 3,971 BIM DR (driver) parties have no corresponding row in vw_policy_driver. No EDW view is a full equivalent of dim_policy_role. This is a data completeness gap in the source table, not a logic error.
RESOLUTION PATH
INNER JOIN on vw_policy_driver required a positive driver signal (NOT EXISTS inflated count 17×). Gap accepted as interim state. Root cause investigation ongoing with EDW team.
Pending Decision
Supervisor Staleness in Online Accounts
Report: Online Accounts — Employee/Supervisor Bucket
AWM captures the supervisor at the time of account creation (USER_EVENT_DETAIL). BIM reads the current supervisor from an employee master table. Employees reassigned to a new supervisor show zero accounts under the new supervisor in AWM — not a bug, a structural design difference between the two systems.
RESOLUTION PATH
Pending stakeholder decision: retain creation-time supervisor (current AWM behavior) or join to current employee table for real-time supervisor mapping.
Structural — Accepted
CIF vs BIM Paperless Divergence (500+ Days Average)
Report: Paperless Report — CIF vs BIM mismatch analysis
CIF (AWM) and BIM/Eloqua are separately maintained systems with no live sync. BIL mismatches: avg 508 days divergence. POL mismatches: avg 771 days. Divergence is bidirectional — not a processing lag or batch timing issue. Customers who enrolled via agent portal (2015 Eloqua rollout) never created an AWM account.
RESOLUTION PATH
Classified as chronic structural gap. Not a pipeline error. Validation query email_val.sql documents all mismatch categories and directions.
External Dependency
Salesforce Table Pending (Quote to Purchase)
Report: Quote to Purchase Online & DIA Dashboard
The Salesforce source table required for this dashboard has not yet been made available in the EDW environment. Migration cannot proceed until the table is provisioned and accessible to the reporting layer.
RESOLUTION PATH
Blocked on Salesforce table availability. Bourntec ready to proceed once table is accessible.

## Slide 12
What's Next — Remaining Work & Roadmap
Clear priorities and dependencies to complete the BIM retirement program
Bourntec Solutions | PEMCO Mutual Insurance | Confidential — May 2026
IMMEDIATE
May–June 2026
Complete Agent Dashboard reconciliation (EP, WP, Inforce, New Business vs BIM)
Resolve minor data issues in Consolidated Tableau Report
Online Accounts final validation pass once UserEvents table is available
SHORT TERM
June–July 2026
DriverOnly gap investigation with EDW team (vw_policy_driver coverage analysis)
Stakeholder decision: supervisor staleness (creation-time vs current supervisor)
Quote to Purchase — unblock once Salesforce table provisioned
MEDIUM TERM
Q3 2026
Full BIM dependency audit — confirm zero remaining BIM-sourced reports
Databricks pipeline readiness review for AWM/EDW data flows
Atlan data catalog documentation for all migrated reports
ONGOING
Continuous
Monitor EDW data quality and AWM account coverage trends
Maintain validation query archive for each production report
Respond to new BIM retirement requests as identified
Key Dependencies: Salesforce table (EDW provisioning) | UserEvents table (AWM availability) | Stakeholder alignment on supervisor staleness | EDW team on DriverOnly gap

## Slide 13
PEMCO × BOURNTEC SOLUTIONS
Thank You
Questions & Discussion
10+
Reports Migrated
5→1
Tableau Consolidated
+9.3pp
Email Coverage
<2%
BIM Delta
15
Bugs Resolved
0
BIM ETL Dependencies
Bourntec Solutions | PEMCO Mutual Insurance | BIM Retirement & Report Migration | May 2026